# Project Planning & Management Document

### 1. Project Overview

- Project Title: A Trip To Hogwarts

- Team Members & Roles

  - Punya Malhotra -  Electronics, Software, System Integration

  - Zalak Gandhi - Physical Fabrication

- This project is an interactive Harry Potter themed installation that includes a sorting hat quiz, wand selection using LED feedback, and gesture-based object interaction using sensors and motors.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Punya Malhotra | Electronics & Software Lead. | Circuit design, ESP32 programming, MPU6050 integration, ESP-NOW communication, Motor control, System integration, Debugging, Documentation, 3D Modelling and Print. |
| Zalak Gandhi | Physical Fabrication Support | Construction of sorting hat, acrylic wand boxes, basic setup assembly |

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Finalize concept and system flow | Defined 3-stage experience and component list | Completed |
| Week 1 | Circuit Diagrams | Build all circuit diagrams for the 3 stage connections | Completed |
| Week 1.5 | Physical Fabrication | Complete all the physical models for future assembly | Completed |
| Week 2 | Test individual components | MPU6050, NeoPixels, Motors, Speaker working individually | Completed |
| Week 2.5 | Programming Test | Run all separate codes and debug | Completed |
| Week 2.5 | Circuit Building | Connect & Solder all wires to the physical product | Partially Completed |
| Week 3 | Assembly | Assemble the circuit onto the final product | Completed |
| Week 3 | Working Prototype | Successfully run the code with the circuit connected to the product | Unsucessful |

### 4. Weekly Progress Log

### Week 0

Planned Tasks:
 Finalize concept and define overall system flow

Completed Tasks:
 Defined the 3-stage experience (Sorting Hat, Wand Selection, Wand Interaction)
 Finalized component list

Challenges Faced:
 Breaking down the idea into something technically achievable

Solutions:
 Simplified interactions and reduced complexity where needed

Next Steps:
 Start circuit planning and diagram creation

### Week 1

Planned Tasks:
 Create circuit diagrams for all stages

Completed Tasks:
 Built circuit diagrams for sorting hat, wand system, and motor setup

Challenges Faced:
 Understanding how to manage multiple components on one ESP32

Solutions:
 Separated system into subsystems and planned connections individually

Next Steps:
 Begin physical fabrication

### Week 1.5

Planned Tasks:
 Complete physical models for setup

Completed Tasks:
 Sorting hat and wand boxes fabricated
 Basic classroom structure prepared

Challenges Faced:
 Material handling and fitting components inside structures

Solutions:
 Adjusted dimensions and simplified structures where required

Next Steps:
 Start component testing

### Week 2

Planned Tasks:
 Test all individual components

Completed Tasks:
 MPU6050, NeoPixels, motors, and speaker tested successfully

Challenges Faced:
 Sensor readings were inconsistent initially
 DFPlayer not working at first

Solutions:
 Rechecked wiring and stabilized connections
 Fixed DFPlayer power and communication

Next Steps:
 Start programming and integration

### Week 2.5 (Programming Test)

Planned Tasks:
 Run and debug all individual codes

Completed Tasks:
 Gesture detection code working
 LED animations working
 Motor control logic working

Challenges Faced:
 Gesture detection not accurate consistently

Solutions:
 Adjusted thresholds and simplified gesture logic

Next Steps:
 Build final circuit connections

### Week 2.5 (Circuit Building)

Planned Tasks:
 Connect and solder all components

Completed Tasks:
 Most connections completed on breadboard
 Partial soldering done

Challenges Faced:
 Wiring complexity increased significantly
 Space constraints inside wand

Solutions:
 Rearranged connections and reduced wire length

Next Steps:
 Final assembly

### Week 3 (Assembly)

Planned Tasks:
 Assemble full system onto final setup

Completed Tasks:
 All components assembled onto structure
 Wand integrated with sensor and battery

Challenges Faced:
 Integration issues between subsystems
 Power instability when everything ran together

Solutions:
 Tried separating power sources and reorganizing layout

Next Steps:
 Final testing

### Week 3 (Working Prototype)

Planned Tasks:
 Run full system as one working experience

Completed Tasks:
 Partial functionality achieved

Challenges Faced:
 System not stable under continuous use
 Delays and inconsistent responses

Solutions:
 Limited improvements due to time constraints

Next Steps:
 Further debugging and refinement (not completed before exhibition)